**Sprint Planning**

* **Sprint Goal:**

Implementing the basic structure of the app that is planned in sprint 1.

1. **Sprint Backlog Items:**
   1. As a customer, I want to create an account so that I can sign up in the app
   2. As a customer, I want to create an account so that I can find all my information and history on the app.
   3. As a customer, I want to create an account so that I can put all my contact information on the app.
   4. As a customer, I want to view restaurants so that I know the details of the restaurant I order from.
   5. As a customer, I want to view the menu so that I know the price of each meal.
   6. As a customer, I want to view the menu so that I know the details of each meal.
   7. As a customer, I want to purchase so that I can pay all my orders.
   8. As a customer, I want to purchase so that I can select a suitable payment method.

* **Team Capacity**
  + The team consists of 4 team members.
* **Team Availability:**
  + All team members are available in this sprint.
  + The vacations will be on Friday and Saturday for all the team members.
* **Team Tasks:**
  + Team member 1 will be responsible for creating accounts and the login process defined in user stories (a, b, c).
  + Team member 2 will be responsible for viewing the restaurants list defined in the user story (d).
  + Team member 3 will be responsible for viewing the menu of restaurants defined in the user stories (e, f).
  + Team member 4 will be responsible for the purchase process defined in the user stories (g, h).